SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Learn about frontend and back end testing practices | ​​Discussed the current pending issues and upcoming issues. Started planning for testing | ​​Make sure the testing works for both backend and front end. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Sarabroop Singh Aulakh | ​​ Scrum Master |
| Shreya Saxena | Team Member |
| Raghav Bhagria | Team Member |
| Lluis Escolano | Team Member |
|  |  |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​  Aim to end user story and start testing |
| **Issues completed** | ​​ 12 |
| **Issues left** | 0 |
| **Team Capacity** | 32 Hours |
| **Summary** | ​​ Integrated the tailwind with the project and modified the front end. Completed setup on all local devices. Worked on implementing the backend in MySQL. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 19th March |
| **End date** | 26th March |
| **Sprint theme** | ​​ Testing and Backend-frontend integration |
| **Team capacity** | 32 Hours |
| **Issues capacity** | 16 Hours |
| **Individual capacity** | Sarabroop – 8 hours  Raghav – 8 hours  Shreya – 8 hours  Lluis – 8 hours |
| **Potential risks** | N/A |
| **Mitigations** | N/A |

**:books: Sprint planning resources**

* Class Slides
* GitHub