**­­**SCRUM MEETING WEEK (11)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Received feedback from the TA to integrate mocha in the backend testing and make. Worked on the automation testing from frontend and backend | Worked on fetching code from the main repository and integrating that with individual code. Further discussd troubleshooting the backend testing code. | ​​Planning to meet up after the quiz on Wednesday and work on finishing up the project. Continue work on minor issues on the project. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Sarabroop Singh Aulakh | ​​ Team Member |
| Shreya Saxena | Team Member |
| Raghav Bhagria | Scrum Master |
| Lluis Escolano | Team Member |
|  |  |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​​​ Testing and M4 |
| **Issues completed** | ​​ 12 |
| **Issues left** | 0 |
| **Team Capacity** | 32 |
| **Summary** | ​​ Set up the front end testing and got feedback from TA and everyone worked on their own individual assigned issues. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 2 April |
| **End date** | 9 April |
| **Sprint theme** | ​​ Automation testing and event organizer finalization |
| **Team capacity** | 32 |
| **Issues capacity** | 20 hours |
| **Individual capacity** | Sarabroop – 5 hours  Raghav – 5 hours  Lluis – 5 hours  Shreya - hours |
| **Potential risks** | N/A |
| **Mitigations** | N/A |

**:books: Sprint planning resources**

* Github
* Class slides