SCRUM MEETING WEEK ()

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Studied how to make the Use case diagrams and use cases.  Came up with potential features. | ​​Made the Use Case Diagram.  Wrote the use cases for major features that we aim to include in our website.  Discussed and decided the features for the website. | ​​Come to collective agreement about the Tech stack to use. To have a clear direction as to where the project is headed and make sure everyone’s on the same page. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Sarabroop Singh Aulakh | ​​ Developer |
| Soumil Chhabra | Developer |
| Shreya Saxena | Developer |
| Raghav Bhagria | Developer |
| Lluis Escolano | Developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Team Formation and Introduction |
| **Issues completed** | ​​ 3 issues/tasks |
| **Issues left** | 1 issues/tasks |
| **Team Capacity** | 8 hours |
| **Summary** | ​​ Issues Completed:   * Decided lab Section and the project. * Successful Formation of team Agreement. * Set up communication methods among group members.   Issue Left:   * Yet to make the repository public and add the TA as a collaborator. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 23 January 2024 |
| **End date** | 2 February 2024 |
| **Sprint theme** | ​​ Potential project features and use case discussion |
| **Team capacity** | 12 Hours |
| **Issues capacity** | 6 Hours |
| **Individual capacity** | Sarabroop – 2 hours  Soumil – 2 hours  Raghav – 2 hours  Shreya – 2 hours  Lluis – 2 hours |
| **Potential risks** | N/A |
| **Mitigations** | N/A |

**:books: Sprint planning resources**

* <https://github.com/SoumilChhabra/LogicLegends>
* Class Slides – W3Agile Methods